Take Care of Me

Your Build Checklist

A step-by-step guide for building the game. No coding knowledge needed — you'll be telling Claude Code what to do at each step. Tick the ☐ boxes as you complete things — you can highlight, type ✓ over them, or just colour them in.

# Where you'll do the work

Build on your laptop. Use Claude Code in your laptop's terminal — much easier to see code, files and errors on a bigger screen.

Test in two places:

- Your laptop browser for day-to-day testing. Chrome's phone emulation (F12 → phone icon) gives you a phone-sized preview. Instant — just refresh after Claude Code makes changes.

- Your actual phone for occasional real-device checks (from Phase 5 onwards). For this you'll push your code to GitHub Pages and open the URL on your phone. About a 1-minute wait per update.

You don't need to push to GitHub for every change — only when you want to check something on a real phone.

# Part 1 — One-time setup

Do this once, at the start.

### Install what you need

☐  Install Claude Code if you haven't already (https://docs.claude.com/claude-code).

☐  Make sure you have a recent version of Chrome or Edge on your laptop for testing.

### Create your project folder

☐  Create a folder on your computer for this project. Somewhere easy to find, like Desktop/dolly-game.

☐  Copy these three files into that folder: game-plan.md, assets-to-create.md, and this checklist (or a printed/saved version of it).

### Open Claude Code in the folder

☐  Open a terminal/command prompt in your project folder. On Mac: right-click the folder in Finder → 'New Terminal at Folder'. On Windows: open the folder in File Explorer, click in the address bar, type cmd, press Enter.

☐  Type claude and press Enter. Claude Code will start.

### First message to Claude Code

Copy and paste this:

I'm building a vocabulary game for 3-year-olds using Phaser 3. Please read game-plan.md and assets-to-create.md in this folder so you understand the project. We'll work through it phase by phase. Don't start coding yet — just confirm you've read the plan and tell me what you understand. I'm not a coder, so please explain things in plain English and ask before making big decisions.

☐  Claude Code confirms it understands the plan.

# Part 2 — Asset generation strategy

You don't need to generate everything upfront. Here's when to make what:

| When | What to generate |
| --- | --- |
| Phases 1–4 | Nothing. Claude Code will use coloured rectangles as placeholders. |
| Before Phase 5 | Background image + one character (3 emotions) + all 15 item images. |
| Before Phase 6 | The remaining 2 characters (3 emotions each = 6 more images). |
| Before Phase 7 | All 20 audio files. |

This way you don't waste effort if you change your mind partway through.

# Part 3 — Build the game, phase by phase

For each phase, the pattern is the same:

- Copy the message to Claude Code.

- Let it do its work.

- Test using the checklist.

- If something's wrong, tell Claude Code what you see.

- Only move to the next phase when everything ticks.

## Phase 1 — Project setup

Tell Claude Code:

Please implement Phase 1 from game-plan.md. Set up the file structure, load Phaser from CDN in index.html, and create a main.js that shows a single empty scene filling the screen with a soft pastel colour. Configure it for portrait orientation and responsive scaling. Then tell me exactly how to run it in my browser.

You'll know it works when:

☐  Claude Code gave you a command to run (probably something like python -m http.server or npx serve). Run it.

☐  You can open the URL it gave you (e.g., http://localhost:8000) and see a coloured screen.

☐  In Chrome, press F12, then click the little phone icon (or press Ctrl+Shift+M / Cmd+Shift+M). Choose 'iPhone 12 Pro' or similar from the dropdown. The screen looks like a portrait phone.

☐  No red errors in the Console tab of F12 (warnings are usually OK, red errors aren't).

## Phase 2 — Play scene skeleton

Tell Claude Code:

Please implement Phase 2. Use coloured rectangles as placeholders: a big circle for the character, 5 squares for the items. Make the squares draggable. When a square is dragged onto the circle, log 'correct' or 'wrong' to the browser console (just hardcode one square as correct for now).

You'll know it works when:

☐  You can see a circle and 5 squares.

☐  You can drag the squares around with your mouse (or finger in phone emulation).

☐  Dropping the 'correct' square onto the circle logs 'correct' in the console (F12 → Console).

☐  Dropping any other square logs 'wrong'.

☐  Squares return to their starting position when wrong (or stay where dropped — tell Claude Code which you prefer).

## Phase 3 — Game loop

Tell Claude Code:

Please implement Phase 3. Create the items.js data file with the 15 items from assets-to-create.md. Implement the shuffled-deck logic: shuffle all items at start, deal 5 to the tray, deal the next 5 when the tray empties, reshuffle when the deck runs out. Pick a random tray item as the current request and show its name on screen as text for now. On correct, remove the item from the tray. On wrong, return it.

You'll know it works when:

☐  The current request appears as text on screen (e.g., 'yogurt').

☐  Dragging the correct item removes it from the tray and the request changes to a new one.

☐  Dragging the wrong item returns it and the request stays the same.

☐  After clearing 5 items, the tray refreshes with 5 new ones.

☐  After 3 rounds (15 items total), it reshuffles and starts again — and you don't see the same item back-to-back across rounds.

## Phase 4 — Three-tries hint

Tell Claude Code:

Please implement Phase 4. Track wrong tries per request. On the 3rd wrong try, make the correct item gently glow and wiggle (using a Phaser tween). When the child interacts with it next, treat it as a correct answer with full celebration. The child should never feel they failed.

You'll know it works when:

☐  Get 3 wrong on purpose. The correct item starts glowing/wiggling.

☐  Drag the glowing item. It's treated as correct and the game moves on.

☐  The glow stops on the next request.

☐  No 'fail' message ever appears.

## Phase 5 — Emotions and animations

🎨 Generate assets first. Before this phase, generate the items listed below.

☐  bg_room.png (background).

☐  dolly_neutral.png, dolly_needy.png, dolly_happy.png.

☐  All 15 item_*.png files.

☐  Put them in /game/assets/images/.

Tell Claude Code:

Please implement Phase 5. Replace the placeholder shapes with the real images I've just added to assets/images. The character should switch between neutral, needy, and happy textures at the right moments. Add a gentle idle bounce when neutral, and a happy bounce on correct answers.

You'll know it works when:

☐  The background, dolly, and item images all show up.

☐  Dolly looks 'needy' while she's asking for something.

☐  Dolly switches to 'happy' briefly after a correct answer, then back to 'needy' for the next request.

☐  She gently bounces when waiting.

☐  Item images are big enough to tap easily with a finger.

## Phase 6 — Character select scene

🎨 Generate assets first. Before this phase, generate the remaining character images.

☐  giraffe_neutral.png, giraffe_needy.png, giraffe_happy.png.

☐  bunny_neutral.png, bunny_needy.png, bunny_happy.png.

☐  Put them in /game/assets/images/.

Tell Claude Code:

Please implement Phase 6. Create the characters.js data file with all three characters (dolly, giraffe, bunny). Build the SelectScene with the three characters bouncing gently. When the child taps one, transition to PlayScene with that character. Make sure the play scene now uses the chosen character throughout.

You'll know it works when:

☐  When the game starts, you see the character select screen with all three.

☐  All three are bouncing gently.

☐  Tapping each one starts the game with that character.

☐  All three characters work properly in the play scene (neutral, needy, happy).

## Phase 7 — Audio

🎤 Generate assets first. Before this phase, generate all 20 audio files from assets-to-create.md. Put them in /game/assets/audio/.

Tell Claude Code:

Please implement Phase 7. Load all the audio files in BootScene. Play the request audio when the character asks for something. Play a random thank-you on correct. Play 'all done' when the tray empties. Play 'chosen' when a character is picked. Add a small queue so phrases don't overlap each other. Make sure audio works on mobile browsers — they usually need a user tap before audio can play.

You'll know it works when:

☐  You hear the character ask for things.

☐  You hear a thank-you after correct.

☐  You hear 'all done' between rounds.

☐  You hear 'yay let's play' after choosing a character.

☐  Phrases don't talk over each other.

☐  Test on a real phone (see Part 4) — audio is the most likely thing to break on mobile.

## Phase 8 — Polish

Tell Claude Code:

Please implement Phase 8. Add a hidden parent menu — a long-press (2 seconds) in the top-right corner reveals a small menu with options to mute audio, change character, and exit to the select screen. Also do a final pass on responsive scaling so it looks good on different phone sizes.

You'll know it works when:

☐  Long-pressing the top right corner shows the parent menu.

☐  A short tap doesn't trigger it.

☐  Mute toggles audio off and on.

☐  'Change character' returns to the select screen.

☐  Test on at least two different phone sizes (or two different phone emulations in Chrome DevTools). Nothing overlaps or gets cut off.

# Part 4 — How to test on a real phone (via GitHub Pages)

Chrome's phone emulation is good but not the same as a real device. Test on a real phone from Phase 5 onwards — touch feel and audio behaviour can differ. You'll use GitHub Pages the whole way through — same place you'll publish the finished game.

### One-time GitHub Pages setup (do this during Phase 1)

After Claude Code creates the project files in Phase 1, tell it:

Please set up a git repository for this project and push it to GitHub. Then enable GitHub Pages so I can test on my phone. I'd like the repository to be private if possible, but I understand GitHub Pages on a free account may need it to be public — please tell me my options before doing anything irreversible.

☐  Claude Code creates the repository and pushes the code.

☐  Claude Code enables GitHub Pages.

☐  Claude Code gives you the URL (something like https://yourusername.github.io/dolly-game/).

☐  You can open that URL on your phone and see the coloured screen from Phase 1.

GitHub Pages is free on public repos only. If you want private during development, you'd need a paid GitHub plan. For this project, public is fine — nobody will find the URL unless you share it.

### Pushing updates (you'll do this often)

After any phase you want to test on the real phone, tell Claude Code:

Please commit and push the changes to GitHub.

Then wait about a minute and refresh the URL on your phone. That's the whole loop.

### Most important real-phone test

Hand the phone to an actual 3-year-old if you possibly can. You will learn more in five minutes than in an hour of testing yourself.

# Part 5 — What to do if something breaks

Claude Code is good at fixing problems if you give it enough information. Try this:

- Describe what you see, specifically. Not 'it's broken' — say 'When I drag the apple onto Dolly, nothing happens — the apple just snaps back to the tray.'.

- Open the browser console (F12 → Console tab). If there are red errors, copy them and paste them to Claude Code.

- Take a screenshot if it's visual. Drop it into Claude Code.

- Ask Claude Code 'what do you think is happening?' before asking it to fix. Sometimes the conversation reveals the issue faster than a direct fix.

### Common gotchas

- Page is blank. Probably a JavaScript error — check the console.

- Images don't load. Check the filenames match exactly (case-sensitive — Dolly_neutral.png ≠ dolly_neutral.png).

- Audio doesn't play on phone. Mobile browsers block audio until the user taps something. Phase 7 handles this, but if you're testing earlier you may need to tap once first.

- Drag feels weird on phone. Usually a touch-event setup issue. Tell Claude Code which phone and browser you're using.

# Part 6 — Saving your progress

After every working phase, ask Claude Code:

Please commit the current state to git with a clear message describing what we just finished, and push to GitHub.

This does two things at once: gives you a backup you can roll back to if something breaks later, and updates the GitHub Pages URL so you can test on your phone.

# Part 7 — After the game works

Optional next steps once Phase 8 is done:

☐  Get a few 3-year-olds to play it. Watch them. Note what's confusing, what they love, what they ignore.

☐  Add more items to items.js and assets-to-create.md to keep the game fresh.

☐  Add the specific emotion faces (sleepy, hungry) once the basics feel solid.

☐  Consider a simple parent-facing screen with progress (words encountered, favourites).

☐  If you want to share it more widely, the GitHub Pages URL is already your public address — just send the link. You can also point a custom domain (e.g., dollygame.com) at GitHub Pages for free, or ask Claude Code about wrapping it as a phone app with Capacitor.

# Quick reference — order of work

☐  Set up folder, install Claude Code, paste in the three planning files.

☐  Phase 1 → test.

☐  Phase 2 → test.

☐  Phase 3 → test.

☐  Phase 4 → test.

☐  Generate background + 1 character + 15 items.

☐  Phase 5 → test.

☐  Generate other 2 characters.

☐  Phase 6 → test.

☐  Generate all 20 audio files.

☐  Phase 7 → test on real phone.

☐  Phase 8 → test on real phone.

☐  Get a toddler to play it.